APO Box Account

Codebase Review & Modernization Path

account.apobox.com

March 10, 2026

CONFIDENTIAL

# Executive Summary

APO Box Account (account.apobox.com) is a CakePHP 2.9.5 web application for managing APO/FPO/DPO mailbox accounts. It handles customer registration, order management, shipping label generation (USPS, FedEx, Endicia), payment processing (PayPal), and admin workflows for managers and employees.

The codebase is mature with approximately 2,579 commits but built on end-of-life technologies that present growing security, maintainability, and hiring risks. This document provides a comprehensive analysis of the current state and charts a phased modernization path.

# Technology Stack Overview

| Layer | Technology | Status |
| --- | --- | --- |
| Backend Framework | CakePHP 2.9.5 | EOL (unsupported since 2021) |
| PHP Version | PHP 5.6 | EOL since December 2018 |
| Database | MySQL 5.5 / 5.6 | EOL |
| Frontend | jQuery 2.1.4 + Bootstrap 3.3.6 | Bootstrap 3 EOL |
| CSS Preprocessor | SASS/SCSS via Compass (Ruby) | Compass abandoned |
| JS Module System | JSPM 0.16 + SystemJS | Abandoned project |
| Build Tool | Grunt | Largely replaced by industry |
| Caching | Memcached | Functional but dated |
| CI/CD | GitHub Actions | Current |
| Containerization | Docker + Docker Compose | Current |
| Charts | Highcharts 5.0.6 | Outdated (current is 11.x) |

# Architecture Overview

## Backend (MVC)

- 15 Controllers — OrdersController (56KB) and CustomersController (41KB) are the largest, containing significant business logic

- 33 Models — Order.php (45KB) and Customer.php (37KB) are the heaviest, with validation, callbacks, custom finders, and business logic mixed in

- 148 View templates (.ctp files) — Server-rendered with Bootstrap 3 markup

- Library classes — Payment.php, EndiciaXml.php, Fedex.php, Usps.php, ZebraLabel.php

- 3 Plugins — Endicia, FedEx, USPS shipping integrations

- 13 Console Commands — Background tasks (reminders, queue processing)

## Frontend

- 18 JS source files — jQuery-based with ES6 modules via JSPM

- SCSS compiled with Compass (Ruby gem dependency)

- Mostly server-rendered — AJAX used sparingly for address loading, pagination, and account actions

- Highcharts for reporting dashboards

- Hardware integrations — Scale reading and Zebra label printing via Chrome extension

## Authentication & Authorization

- Form-based auth (customers) + Token auth (API) + Google OAuth (admins)

- Role-based access: Customer / Employee / Manager with CakePHP ACL

- CreditCardBehavior masks card numbers and strips CVV before storage

- PayPal vault for card storage (not stored locally)

## API Layer

- REST API at /api using JSON:API spec

- Token-based authentication

- Serializers for Customer and Order resources

## Database Schema

The application uses MySQL with the following major table groups:

### Core Tables

- customers — Main customer accounts (ID, email, password, billing info)

- orders — Customer orders (order ID, customer ID, dates, statuses)

- address_book — Customer addresses for shipping/billing

- authorized_names — Additional authorized signatories per customer

- admins — Employee and manager user accounts with roles

### Order-Related Tables

- order_status, order_status_history — Status definitions and audit trail

- order_totals, order_subtotals, order_fees — Pricing and fees

- order_shipping, order_return, order_repack — Shipping and fulfillment

- order_insurance, order_battery, order_misaddressed — Special handling

### System Tables

- acl_nodes, acl_acos — ACL hierarchy and access control objects

- sessions — Session storage

- search_index — Full-text search index

- i18n — Internationalization strings

# Key Features & Integrations

| Feature Area | Details |
| --- | --- |
| Shipping | USPS, FedEx, Endicia integrations; Zebra label printer support |
| Payment | PayPal REST API; credit card validation and vault storage |
| Admin | Customer/order management; ACL-based access; reporting; affiliate links |
| Customer Self-Service | Account registration/login; order tracking; address management; insurance |
| Email | HTML templates with CSS inlining (Premailer); customer reminders |
| Search & Reporting | Full-text search via SearchIndex model; custom reports; export capabilities |
| Background Jobs | CakePHP Queue plugin; cron-based execution every 14 minutes |

# Key Strengths

- Comprehensive test suite — 85 test files with enforced coverage threshold (67% minimum)

- Docker-ready — Full Docker Compose setup for local dev and deployment

- Well-documented — README, production docs, setup scripts

- Working CI/CD — GitHub Actions with automated tests and code style checks

- Clear domain model — Well-defined models for orders, customers, addresses, shipping

- Established business logic — Years of battle-tested shipping, payment, and admin workflows

# Risks & Technical Debt

| Risk | Severity | Detail |
| --- | --- | --- |
| PHP 5.6 | Critical | EOL since 2018. No security patches. Blocks all library upgrades. |
| CakePHP 2.x | Critical | EOL. No security fixes. CakePHP 5.x is current. |
| MySQL 5.5/5.6 | High | EOL. Missing JSON columns, CTEs, window functions. |
| Fat controllers/models | High | OrdersController (56KB), Order model (45KB) — hard to maintain and test. |
| No service layer | Medium | Business logic split between controllers and models with no clear separation. |
| JSPM/SystemJS | Medium | Abandoned tooling. No ecosystem support. |
| Compass (Ruby) | Medium | Abandoned. Extra Ruby dependency for CSS compilation. |
| Grunt | Low | Works but has minimal ecosystem momentum. |
| No static analysis | Medium | PHPStan was added then commented out in CI. |

Modernization Path

The recommended approach is phased and incremental — keep the application running in production at every step while progressively modernizing. Each phase builds on the previous one.

# Phase 1: Stabilize the Foundation

Risk: Low    |    Impact: High    |    Timeline: 2–3 months

Goal: Upgrade the runtime without changing application code significantly. This is the most urgent phase — PHP 5.6 has known unpatched security vulnerabilities and blocks all other upgrades.

- Upgrade PHP 5.6 → 7.4 → 8.1+ — CakePHP 2.10.x supports PHP 7.x. Fix deprecation warnings (each(), create_function(), mysql_* functions). Run the test suite at each step.

- Upgrade MySQL 5.6 → 8.0 — Test with MySQL 8.0 in Docker first. Fix any SQL compatibility issues (reserved words, default auth plugin).

- Upgrade Docker base image — Replace php:5.6-apache with php:8.1-apache. Update extensions.

- Enable PHPStan — Uncomment and configure PHPStan in CI at level 1, gradually increase.

- Upgrade Composer to v2 — Already supported, just change CI and Dockerfile. Faster installs.

# Phase 2: Modernize the Build Pipeline

Risk: Low    |    Impact: Medium    |    Timeline: 1–2 months

Goal: Replace abandoned frontend tooling with modern equivalents.

- Replace Grunt + JSPM + Compass → Vite — Vite handles SCSS compilation (no Ruby needed), JS bundling, and HMR. Port the 18 JS source files and SCSS files.

- Upgrade Bootstrap 3 → Bootstrap 5 — Migrate grid classes, remove jQuery dependency for Bootstrap components, update form markup.

- Replace jQuery 2.1 → vanilla JS or Alpine.js — The 18 JS files are mostly form handling and AJAX. Alpine.js or vanilla fetch() can replace jQuery incrementally.

- Upgrade Highcharts or switch to Chart.js — Chart.js is MIT-licensed and lighter. Highcharts requires commercial license.

# Phase 3: Refactor Backend Architecture

Risk: Medium    |    Impact: High    |    Timeline: 3–4 months

Goal: Extract business logic from fat controllers/models into a service layer, preparing for a framework upgrade.

- Extract service classes — Create OrderService, PaymentService, ShippingService. Move logic out of the 56KB OrdersController and 45KB Order model.

- Standardize API layer — Formalize the REST API with consistent error handling, input validation, and versioning (/api/v1/).

- Replace custom ACL with middleware-based auth — CakePHP DbAcl is complex and hard to maintain. A simpler role-permission system is easier to reason about.

- Add request/response DTOs — Type-safe data transfer objects for API endpoints instead of raw arrays.

# Phase 4: Framework Migration

Risk: High    |    Impact: Strategic    |    Timeline: 4–6 months

Goal: Migrate from CakePHP 2.x to a supported framework. Two viable paths:

## Option A: CakePHP 2 → CakePHP 5 (Lower risk)

- CakePHP provides upgrade guides between major versions

- Familiar conventions for existing codebase

- Migration path: 2.x → 3.x → 4.x → 5.x (can skip intermediate if refactored)

- Good if you want to preserve existing patterns

## Option B: CakePHP 2 → Laravel 11 (Larger ecosystem)

- Largest PHP ecosystem, easiest hiring

- Built-in support for queues, events, API resources, sanctum auth

- If Phase 3 service extraction is done well, services can be ported directly

- The Strangler Fig pattern works well: build new routes in Laravel, proxy old routes to CakePHP, migrate incrementally

Recommendation: If the team is small and familiar with CakePHP, go Option A. If hiring/ecosystem matters more, go Option B with the Strangler Fig approach.

# Phase 5: Infrastructure Modernization

Timeline: Ongoing (alongside other phases)

- Replace Memcached → Redis — Redis supports caching + sessions + queues in one service.

- Replace cron-based queue → proper queue worker — Current queue runs every 14 minutes via cron. A persistent worker gives real-time processing.

- Add structured logging — Centralized logging with Monolog (already a dependency) to a log aggregation service.

- Add application monitoring — APM like New Relic, Datadog, or Sentry for error tracking and performance.

# Recommended Timeline

Phase 1 is the most urgent — PHP 5.6 has known unpatched security vulnerabilities and blocks all other upgrades. Everything else can be done incrementally alongside normal feature work.

| Phase | Effort | Timeline | Priority |
| --- | --- | --- | --- |
| Phase 1: Stabilize Foundation | Medium | 2–3 months | URGENT |
| Phase 2: Build Pipeline | Medium | 1–2 months | High |
| Phase 3: Refactor Backend | High | 3–4 months | High |
| Phase 4: Framework Migration | High | 4–6 months | Medium |
| Phase 5: Infrastructure | Low–Med | Ongoing | Ongoing |

End of Report